Table of Contents

# GCSG: Quality-Safe Shadow Execution Under Aggressive Quantization — Preliminary Report

Status: Preliminary / baseline. First report of its kind for this component — the numbers below establish the reference point future GCSG runs are compared against, not a final result.

Date: 2026-08-11 Project: OSX — Operating System for Experts (repo: vMemoryFabric), Sprint 3 (“Oskarshamn”) Scope: M3 — Gating Confidence Shadow Guard (GCSGWorker/GCSGGuard, src/scheduler/gcsg.py) only. Does not validate M1 (Expert Access Table) or M2 (EMH Tier Manager) end-to-end — see Limitations.

## Abstract

We evaluate whether shadow execution through precision-degraded experts (AWQ/Marlin INT4) can be inserted into a real Mixture-of-Experts inference path without a measurable quality cost. On a full MMLU-5shot sweep (570 questions, 57 subjects) against Mixtral-8x7B-Instruct (AWQ), real shadow execution scores 72.11% versus a 72.3% hook-only baseline — a −0.19 percentage-point degradation, inside the project’s <2% non-functional target by a wide margin. Reaching this number required root-causing two separate failure modes that blocked it: a CUDA illegal memory access crash shared by two quantization code paths (traced to vLLM’s CPU-offload wrapper not covering individually-called expert modules, combined with pageable — not pinned — host memory under WSL2), and a severe, variable-latency slowdown initially mistaken for a deadlock (traced to the same pageable-memory mechanism operating correctly but slowly). Both findings are cross-checked against vLLM’s own upstream issue tracker, which confirms the underlying platform limitation is real, structural, and currently unaddressed upstream. Update (2026-08-12, Sprint 4): the same evaluation reproduced on real Linux (no WSL2) scores 72.28% sliced / 72.3% single-process — matching the original result within noise on different hardware and a different OS/virtualization stack — see §6 and §9.

## 1. Motivation

Mixture-of-Experts inference activates a small subset of experts per token. GCSG’s premise is that when the router’s top expert choice is high-confidence (gating_score > θ_gate) and the token is low-entropy (token_entropy < θ_entropy), a cheaper, precision-degraded version of that expert can execute “in the shadow” of the real one — validating, at low cost, whether serving through degraded experts more broadly would preserve output quality. The risk this experiment targets is direct: if shadow execution measurably degrades output quality, the premise doesn’t hold and the rest of the OSX system built around it (EAT/Tier Manager promotion decisions, quantized shard caching) inherits a false assumption. MMLU-5shot is used as the quality proxy because it is standard, cheap relative to a full downstream eval, and already had a hook-only baseline recorded in an earlier session (72.3%, LOGBOOK 2026-08-09) to compare against.

## 2. Experimental Setup

Recorded in detail because the two failure modes in §4–5 turned out to be almost entirely properties of this specific environment, not of the model or the GCSG design — reproducing this result elsewhere requires knowing exactly what’s being reproduced.

### 2.1 Hardware

| Component | Spec |
| --- | --- |
| Workstation | HP Z8 G4 (Z8-G4-RTX3090) — doubles as dev box and the project’s self-hosted CI GPU runner |
| GPU | NVIDIA RTX 3090, 24 GB VRAM, single GPU (no dual-GPU / AER path exercised) |
| Host OS | Windows, Docker Desktop with the WSL2 backend |
| NVIDIA driver | 610.74 (host-side; verified against the CUDA 12.1.1 base image at Sprint 3 kickoff, 2026-08-08) |

### 2.2 Software stack

| Layer | Version |
| --- | --- |
| Container base image | nvidia/cuda:12.1.1-devel-ubuntu22.04 |
| Python | 3.12 (via deadsnakes PPA — Ubuntu 22.04 ships 3.10 by default) |
| PyTorch | 2.5.1+cu124 (own bundled CUDA 12.4 runtime, independent of the base image’s 12.1.1 devel toolchain) |
| vLLM | 0.6.6.post1 |
| transformers | 4.57.6 |
| Container orchestration | Docker Compose, runtime: nvidia via the NVIDIA Container Toolkit |

Pinned CUDA host memory (cudaMallocHost/pin_memory=True) is not available in this configuration — vLLM detects WSL2 at startup and disables it by default (vllm.platforms.interface.in_wsl() → Platform.is_pin_memory_available() == False), citing NVIDIA’s own CUDA-on-WSL guidance that pinned system memory availability is limited under WSL2. This single fact is the common ancestor of both failure modes investigated in §4 and §5.

### 2.3 Model and quantization

- Checkpoint: casperhansen/mixtral-instruct-awq (Mixtral-8x7B-Instruct-v0.1, AWQ 4-bit), loaded from local NVMe (/data/nvme/models/mixtral-instruct-awq).

- Quantization backend: quantization="awq_marlin" — vLLM repacks the AWQ tensors into Marlin’s packed kernel format at load time (ops.awq_marlin_moe_repack()), which is why the Marlin-specific crash in §4 exists as a distinct path from the plain AWQ ModuleList path (issue #16) despite both originating from the same checkpoint family.

- hf_overrides: {"head_dim": 128}.

### 2.4 vLLM engine configuration (final MMLU run)

cpu_offload_gb=4
gpu_memory_utilization=0.95
max_num_seqs=16
max_model_len=3328
enforce_eager=True

cpu_offload_gb=4 keeps 6 of 32 decoder layers CPU-resident at load time (verified via scripts/map_offload_state.py); the remaining 26 stay GPU-resident for the whole run. gpu_memory_utilization=0.95 and max_model_len=3328 (vs. an earlier, arbitrary 4096) are both measured, not assumed — see scripts/probe_kv_blocks.py and scripts/measure_mmlu_prompt_lengths.py (real 5-shot prompt lengths: min=282, p50=547, p90=1197, p99=2961, max=3306 tokens). enforce_eager=True disables CUDA Graph capture/replay for the whole run — relevant because it rules out a CUDA-Graph-related explanation for the slowdown investigated in §5.

### 2.5 GCSG configuration

theta_gate          = 0.85
theta_entropy       = 0.70
theta_contamination = 0.05
shadow_pool_size     = 2   (top-2 experts, round-robin selection —
                             not yet guided by real hotness; see §7)

Shadow pool experts are pinned GPU-resident explicitly at worker init (_pin_awq_expert_to_gpu() / _build_marlin_shadow_pool() + _PinnedMarlinExperts, commit e59a16d) — this is the fix that came out of §4 and is why the shadow path itself is excluded as a cause in §5.

### 2.6 Orchestration

The full 570-question run does not complete in a single generate() call reliably within this environment (see §5) — it is split into 18 slices of 32 prompts, each run in its own fresh Docker container/GCSGWorker process (scripts/run_mmlu_in_slices.sh), with a per-slice watchdog of 2700s and an external timeout of 3000s (raised from an original 250s/300s that was killing legitimate slow-but-completing slices before §5’s root cause was understood). Results are persisted per-slice to mmlu_results_overnight_20260811.jsonl so a single slice’s timeout or failure does not lose the rest of the run.

Update (2026-08-12, Sprint 4): slicing was a WSL2-specific mitigation for §5’s slowdown and an additional, never-root-caused stall observed in single-process runs around request 27-31 — not a property of GCSGWorker itself. On real Linux (RunPod, no WSL2, pin_memory=True), the same 570-question evaluation completed in a single process, single model load, without stalling: 570.3s total (106.3s load + 464.0s generate()), scoring 412/570 (72.3%) — statistically the same result as the sliced run on the same platform (412/570, 72.28%) and the original WSL2 run (411/570, 72.11%). This closes the open question: the process-reuse stall was a WSL2 artifact, and slicing is not required on this platform. Full data: LOGBOOK.md, 2026-08-12 “burn-test” entries.

## 3. GCSG Design

GCSGGuard.should_activate_shadow() gates activation per token on three conditions (all must hold): bf16_available == False, top gating score > theta_gate, token entropy < theta_entropy, and per-request contamination rate < theta_contamination. GCSGWorker hooks layer.block_sparse_moe.gate’s forward (_register_gate_hooks()) to capture real router logits and hidden states per layer, per forward pass, then evaluates the gate condition and — if it passes — calls the corresponding shadow expert via run_shadow().

Three shadow-execution paths exist, selected automatically per checkpoint based on how vLLM instantiated the experts:

- _ShadowExpertINT4 — raw fp16 FusedMoE weights, manually quantized to a simulated INT4 and dequantized on the fly. Used for non-pre-quantized checkpoints (e.g. the tiny test model). Not exercised under real offload in this report — see §7.

- _AWQShadowExpert — checkpoint pre-quantized as a ModuleList of MixtralMLP (one module per expert, AWQ-packed). Delegates to the real module’s own forward; no manual dequant.

- _MarlinFusedShadowExpert — checkpoint quantized with awq_marlin, where experts is a single FusedMoE holding all experts’ Marlin-packed tensors together. Isolates one expert via a one-hot router_logits bias rather than reverse-engineering the packed tensor layout.

This report’s MMLU run exercises path 3 (Marlin), since that is the checkpoint’s actual quantization backend (§2.3).

## 4. Root Cause I: the CUDA Crash (Issues #10, #16)

Two shadow paths — Marlin-packed (#10) and AWQ ModuleList (#16) — independently crashed with CUDA error: illegal memory access when exercised for the first time against the real checkpoint under real offload. Both traced to the same mechanism, confirmed by direct manipulation rather than inferred from correlation alone:

- vllm.model_executor.models.utils.maybe_offload_to_cpu() wraps only the decoder layer’s forward() — never the individual experts submodule’s forward() (verified via forward.__qualname__ inspection, scripts/map_offload_state.py).

- GCSG’s shadow paths call the expert module directly, bypassing the decoder layer’s forward entirely — so for any layer CPU-offloaded under cpu_offload_gb, the shadow call reaches a CUDA kernel with CPU-resident tensors.

- Isolated three-way (offloaded+unpinned → crash; offloaded+pinned → OK; non-offloaded → OK) against both the AWQ and Marlin paths independently, same signature, same variable flips it both times (scripts/isolate_awq_offload_variables.py, scripts/isolate_marlin_offload_variables.py).

Fix (commit e59a16d): pin every shadow-pool expert GPU-resident before registering it in the pool — .to('cuda') for AWQ ModuleList modules, a GPU-resident sliced proxy (_PinnedMarlinExperts) built only for the layers actually offloaded (26/32 already-resident layers reuse the original module directly, zero extra allocation — an earlier attempt that pinned all 32 layers indiscriminately caused a separate, confirmed CUDA-allocator fragmentation hang under determine_num_available_blocks(), fixed by scoping the proxy construction to offloaded layers only). Both proxies verified numerically against the original tensors before integration (scripts/verify_marlin_pinned_proxy.py), then end-to-end through the real worker (scripts/verify_shadow_pool_pinning_e2e.py).

## 5. Root Cause II: the Non-Deadlock Stall

With the crash fixed, full-coverage MMLU runs still failed to complete within the original watchdog window at certain batch compositions — initially read as a hang. Direct GPU-level instrumentation overturned that reading:

- nvidia-smi dmon sampled through a “stalled” window: SM utilization pinned at 100% continuously, no idle gap — inconsistent with a host-side deadlock, which would show 0% SM and a blocked (D-state) process.

- The in-process watchdog’s SIGKILL did not reliably stop the process; every repro eventually completed on its own. Five independent repeats of the same slice all completed (never truly hung) with wall time varying 238s–590s for byte-identical output.

- Single-variable isolation on a previously-clean slice: only cpu_offload_gb (4 → 8) reproduces a 9× slowdown with accuracy unchanged — content and batch composition, the leading hypotheses from the prior session, do not move the needle once this variable is controlled.

- Disabling shadow execution entirely (shadow_pool_size=0, hook-only) does not fix the slowdown — first-item latency is slightly worse (88.20s vs. 70.23s with shadow active), excluding the already-hardened shadow path (§4) as a contributor.

- Direct confirmation, not just correlation: forcing pin_memory=True via the same in_wsl monkeypatch used in §4, on the real (not isolated) evaluation path, cuts first-item latency ~5.4× (88.20s → 16.28s), moving in lockstep with the one variable flipped.

Conclusion: the real model’s own offloaded-layer forward pass — which correctly goes through the wrapped layer.forward(), unlike the bypass in §4 — performs its CPU→GPU swap-in over pageable host memory because vLLM disables pinned memory under WSL2. This is slow and highly variable, but not incorrect and not a hang. Cross-checked against vLLM’s own upstream issue tracker before accepting a “must be a WSL2 problem” conclusion: vllm-project/vllm#1084 has a vLLM maintainer stating this is “unavoidable” on WSL, citing NVIDIA’s own CUDA-on-WSL documentation; more strikingly, vllm-project/vllm#37883, filed against vLLM 0.17.1/0.18.0 — far newer than this project’s pinned 0.6.6.post1 — describes the same non_blocking=True-without-pinned-memory mechanism causing an outright crash in a different offload code path, and is closed not_planned. The wrapper-granularity detail from §4 (decoder layer wrapped, individual expert module not) was not on record in either upstream issue; it was added as a comment to #37883 during this investigation.

This is not a fix. It is a structural limitation of vLLM’s CPU-offload feature under WSL2, confirmed unaddressed upstream on a much newer release. pin_memory=True remains diagnostic-only in this project — never validated under sustained real load, not proposed for production use.

## 6. MMLU-5shot Evaluation

Full run: 18 slices × 32 prompts (last slice 18 prompts), 570/570 questions, 57/57 subjects, zero slice failures, unattended overnight (raised watchdog/timeout values per §5’s understanding that slow ≠ hung).

| Metric | Value |
| --- | --- |
| Prompts evaluated | 570 / 570 (100%) |
| Subjects covered | 57 / 57 (100%) |
| Correct | 411 |
| Unresolved | 0 |
| Overall accuracy | 72.11% |
| Hook-only baseline (earlier session) | 72.3% |
| Degradation | −0.19 pp (target: < 2 pp) |
| Shadow activations (sum across all 18 slices) | 562,338 |
| Total generate() time (summed) | 3,690s (~1h 03m) |
| Average slice time | 205.0s |
| Slowest slice | [32:64) — 1,784.7s (~29.7 min) — the previously-flagged slow region, now understood per §5 |

Full per-subject breakdown: mmlu_final_report.md. Lowest-scoring subjects are STEM-heavy (abstract_algebra, college_physics, electrical_engineering, formal_logic, high_school_mathematics, all 40.0%) — expected for a 4-bit quantized 8x7B model, not attributed to shadow execution specifically since the hook-only baseline was not re-broken down per-subject for direct comparison (see §7).

Note on the shadow-activations figure: the value above (562,338) is the corrected sum across all 18 independent slice processes, each with its own GCSGGuard state. An earlier draft of mmlu_final_report.md reported 13,756 — the last slice’s own counter, mistaken for a run-wide total. No per-slice total_tokens_evaluated is logged in the results file, so an aggregate activation rate cannot be derived from this run; a rerun with that field added would be needed.

### 6.1 Cross-hardware / cross-platform reproduction (2026-08-12, Sprint 4)

The same evaluation was repeated on real Linux (RunPod, RTX A5000, no WSL2), both sliced (matching this section’s method) and single-process (§2.6):

| Run | Platform | Correct | Accuracy | Wall time |
| --- | --- | --- | --- | --- |
| Original | WSL2, RTX 3090 | 411/570 | 72.11% | overnight (hours) |
| Sliced (18×) | Real Linux, RTX A5000 | 412/570 | 72.28% | ~38-40 min |
| Single-process | Real Linux, RTX A5000 | 412/570 | 72.3% | 9.5 min |

All three agree within noise on a 570-question sample. This is evidence the pipeline’s quality behavior is stable across GPU generation, driver stack, and OS/virtualization layer — not a claim of statistical significance (§7 still applies: three runs, not a distribution).

New finding — shadow-execution activation rate correlates with latency, not accuracy. Per-slice shadow_activations vs. per-slice accuracy: r=0.04 (no relationship — contamination doesn’t selectively degrade high-activation slices). Per-slice shadow_activations vs. per-slice wall time: r=0.95 (strong) — the four slowest slices in the sliced run were exactly the four with 3-4× the typical activation count, consistent with each shadow activation being an extra forward pass through the INT4 verification expert. This is a real, previously-unmeasured performance cost of shadow execution, distinct from the quality-cost figures this report otherwise focuses on — see §9. Refinement, independently verified against the raw archived logs: r=0.95 used each slice’s total elapsed time, which bundles in the ~99s near-constant model-load cost. Isolating just generate() duration per slice (from orchestrator.log) against shadow_activations tightens this to r=0.993 — expected, since model load (91.6-106.8s, low variance) is essentially independent of content while generate() duration (11.0-60.7s) is the part the extra shadow forward passes actually drive. Also cross-validated: total shadow_activations differs by only 23 out of 562K (~0.004%) between the sliced run’s 18-process sum (562,403) and the single-process run’s own GCSGGuard count (562,380) — same workload, two different process topologies, near-identical activation count, further evidence the behavior is deterministic rather than an artifact of either run.

Minor open observation, not investigated further: the single-process run’s per-request throughput briefly drops around request ~211-221 (to ~0.29 it/s) and again, smaller, near ~302-320, both self-recovering within ~10-15s with nothing logged by vLLM at this log level. Far milder than §5’s WSL2 stall (which never self-resolved), and it didn’t threaten the run, but it’s a real, measurable pattern in similar territory to the historical trigger zone (request ~27-31) that hasn’t been explained. Flagged for follow-up if it recurs or grows on a larger run.

## 7. Limitations

Stated explicitly, per this project’s own established convention (see the M1 technical report’s limitations section) rather than left implicit:

- Scope. This validates GCSG (M3) shadow-execution quality on a single GPU, with offload managed by vLLM’s own cpu_offload_gb — not the project’s EAT (M1) or Tier Manager (M2). The shadow pool’s expert selection is a round-robin placeholder (range(shadow_pool_size)), not guided by real hotness; that integration is EAT/Tier Manager work not yet done. Update (2026-08-12, Sprint 4): that integration now exists mechanically for both quantization paths — GCSGWorker’s shadow pool can be routed through TierManager/EAT instead of cpu_offload_gb (opt-in, configure_tier_manager()). AWQ (path 3) is validated end-to-end: a full 570-question MMLU rerun on the TierManager-routed path scored 411/570 (72.1%), matching the original baseline’s total exactly, with one 32-question slice landing an exact per-subject match. Marlin (path 2) is verified mechanically on real hardware (checklist smoke test, 6 sentinel EAT entries confirmed reaching Tier.VRAM) but not yet quality-validated — no MMLU rerun exists yet on the TierManager-routed Marlin path specifically, only on Marlin via the original cpu_offload_gb path (§6). Round-robin expert selection is still the placeholder in both cases; hotness-driven selection remains open. Full data: LOGBOOK.md, 2026-08-12 entries (“TierManager wired” through “Marlin path … verified on real hardware”). M1’s own extended benchmark found its original Bloom filter ~5–14× slower than a plain dict on this workload (issue #1) — closed 2026-08-12: the Bloom filter was removed from EAT’s hot path entirely rather than tuned, since the plain-dict lookup it wrapped was already the correct answer at this scale. Dual-GPU/AER (issue #8) was not exercised. “vMemoryFabric is alive” as a claim about the full system is not what this report supports; what it supports is narrower and stated in the abstract.

- Still no formal confidence interval, despite now three runs. The original 72.11% figure was one overnight run; two more full runs on different hardware/OS (§6.1: 72.28% sliced, 72.3% single-process, both real Linux) landed within noise of it. That is evidence of cross-platform stability, not a substitute for repeated runs on fixed hardware to establish a real confidence interval — the three runs differ in platform, not just in random seed. Earlier benchmark work on this same hardware (M1 bench_eat.py) observed ~32% run-to-run variance on unrelated timing metrics with no code change — accuracy is a different, more discrete metric, but a proper repeated-runs interval still has not been established.

- pin_memory=True is diagnostic only. Used to confirm the mechanism in §5, never validated under sustained production-scale load; not proposed as a shippable configuration change.

- Path 1 (_ShadowExpertINT4) untested under offload. Only paths 2 (Marlin) and 3 (AWQ) were exercised against the real checkpoint under real offload; path 1 is only verified against a tiny, non-offloaded test model. Closed 2026-08-12, Sprint 4 sub-goal 6: exercised for the first time against real Mixtral-8x7B-Instruct-v0.1 (unquantized, ~93.4GB) dimensions under real offload (A100 SXM 80GB, cpu_offload_gb=28). Found and fixed a genuine bug in the process: the fused-FusedMoE build loop never pinned offloaded w13_weight/ w2_weight slices to GPU before quantizing (unlike paths 2/3, which both do this explicitly) — under real offload the slices stayed CPU-resident, and _ShadowExpertINT4’s forward crashed on its first real generate() call (“Expected all tensors to be on the same device, cuda:0 and cpu”). Fixed with the same device-check-then-pin pattern paths 2/3 already use; retried green: load_model() completed (58.14GiB weights resident, cpu_offload_gb=28 covering the rest), shadow pool populated via path 1, generate() produced real non-empty output, gate hooks fired (288 calls, 35 shadow activations), and the INT4 forward was verified numerically correct at real hidden_size=4096 (previously only checked at the tiny model’s 1024). This is a mechanics/correctness check, not an MMLU quality claim, and not a production-viability claim for this offload configuration — see §9 item 3. Full data: LOGBOOK.md, 2026-08-12 “sub-goal 6 … verified end-to-end under real offload” entry; osx-poc/subgoal6_20260812/smoke_path1_offload28_retry_*.log.

- Per-subject shadow-vs-baseline comparison not available. The 72.3% hook-only baseline exists as an aggregate figure from an earlier session; a subject-by-subject baseline breakdown to compare against §6’s table was not captured in that session and would need a rerun.

## 8. Related Work (upstream references)

- vllm-project/vllm#1084 — WSL2 pinned-memory unavailability, confirmed by a vLLM maintainer as an unavoidable platform constraint (2023, still open in practice).

- vllm-project/vllm#37883 — the same pin_memory=False + non_blocking=True mechanism causing an outright crash in a different (UVA/NVFP4) offload path, on a much newer vLLM release, closed not_planned. This project’s wrapper-granularity finding (§4) was added there as a comment during this investigation. Update (2026-08-12): an independent reporter confirmed the identical failure mode still reproduces on a stack with essentially nothing in common with this project’s own — vLLM 0.27.1, PyTorch 2.13.0+cu130, an RTX 5090 (Blackwell, SM120, 24GB), and a different model family entirely (nvidia/NVIDIA-Nemotron-3.5-Lightning-30B-A3B-NVFP4, hybrid NemotronH, not Mixtral). Same trigger (--cpu-offload-gb 4, Marlin and the newer Humming MoE backend both affected), same fix (--cpu-offload-gb 0, everything GPU-resident). This is now confirmed across ~20 vLLM releases, three GPU generations (Ampere → Ada → Blackwell), and two unrelated model architectures — strengthens §5’s conclusion that this is a structural WSL2 platform limitation, not specific to this project’s stack, and that waiting for an upstream fix (rather than the EAT/Tier-Manager-mediated approach in §9) is not a viable path.

- MoE quantization / precision-degraded expert literature — not yet surveyed; to be added before any external submission.

## 9. Conclusions and Future Work

GCSG’s core premise — that shadow execution through degraded experts can be validated at low quality cost — holds on this first full run, with margin (−0.19pp against a 2pp budget). The path to that number required resolving two failure modes now understood to be properties of the Docker-on-Windows/WSL2 development environment, not of the GCSG design or the model, and cross-confirmed against vLLM’s own upstream issue tracker.

Before this can support a claim about the full OSX/vMemoryFabric system rather than GCSG in isolation:

- Route the shadow pool’s promotion/eviction through EAT/Tier Manager (M1/M2) instead of vLLM’s cpu_offload_gb, replacing round-robin expert selection with real hotness-driven selection. Correction (post-review): this does not automatically sidestep the WSL2 pinned-memory limitation — §5’s platform constraint applies to any CUDA process under WSL2, not specifically to vLLM’s offload path. M1 (EAT) itself never touches this question at all; it is pure in-process bookkeeping with no transfer code. What controlling the transfer does buy: avoiding non_blocking=True on an unpinned buffer (the exact crash-class mechanism in §4) is fully within the project’s control regardless of pinning. Whether a manually pinned buffer (torch.Tensor.pin_memory(), called directly rather than through vLLM’s is_pin_memory_available() gate) is actually fast and stable under sustained load on this platform is a separate, open, testable question this project has not answered rigorously — an early, informal check from before this investigation began (torch.zeros(1024).pin_memory() reporting is_pinned() == True) exists, but was never soak-tested. This needs its own direct verification before assuming Tier-Manager-mediated transfer would be materially faster than what vLLM does today. Update (2026-08-12): done. 1000 cycles of pin-allocate/H2D/D2H/byte-compare on 256MB shards (Sprint 4, RunPod, real Linux — not WSL2, where this can’t be tested at all): 0 mismatches, no timing degradation (pin-alloc time improved -31% after warm-up, total cycle time flat at -1%). Real pinning is safe and stable under sustained load on this platform. Full data: LOGBOOK.md, 2026-08-12 “pinning soak test” entry. Update (2026-08-12, later the same day): item 1 itself is now done. Both quantization paths GCSG’s shadow pool can use are wired through TierManager/EAT (GCSGWorker.configure_tier_manager(), opt-in, zero behavior change unless wired): AWQ (path 3) first, verified 5/5 on real hardware end-to-end; then Marlin (path 2, a shared per-layer proxy under a sentinel EAT key rather than one entry per expert — see GCSGWorker._marlin_pool_shard_key()). The Marlin wiring’s first real hardware pass failed (RuntimeError: cannot pin 'torch.cuda.HalfTensor' only dense CPU    tensors can be pinned, layer 5, experts [0, 1]): root cause was _build_marlin_shadow_pool() inferring a whole layer’s offload state from a single tensor (w13_qweight), when vLLM’s cpu_offload_gb does not actually offload all of a Marlin-packed layer’s tensors as one unit — some (e.g. w13_scales) can stay GPU-resident while others are offloaded for the same layer, so the transfer code tried to pin an already-CUDA tensor. Fixed with a device check short-circuit before any pin attempt; retried and passed, with 6 sentinel (expert_id=-1) EAT entries confirmed reaching Tier.VRAM. Round-robin expert selection (not yet hotness-driven) is the one part of this item still open. Full data: LOGBOOK.md, 2026-08-12 “Marlin path (path 2) wired through TierManager” and “Marlin path’s first real-hardware test failed” entries; regression logs at osx-poc/regression_20260812/checklist_marlin_*.log.

- Repeat this same MMLU evaluation on that path once it exists, as the next data point against this report’s baseline. Update (2026-08-12): partially superseded — see §6.1. The evaluation was repeated on real Linux (not the Tier-Manager-routed path, which still doesn’t exist) and reproduced within noise (72.28%/72.3% vs. 72.11%), confirming the result isn’t an artifact of the original WSL2 run specifically. The Tier-Manager-routed rerun (the original intent of this item) remains open — tracked as issue #17. Update (2026-08-12, later the same day): done for AWQ (path 3), the path every number in this report through §6.1 was actually measured on until now. With TierManager wired in (item 1, above) and --wire-tier-manager set, a full 570-question single-process run scored 411/570 (72.1%) — matching the original WSL2 baseline’s total exactly (though not byte-identical per-answer, consistent with §6.1’s cross-run noise), and a 32-question slice (fetta1) landed an exact per-subject match against the historical baseline. This closes the item for AWQ. It is not closed for Marlin (path 2): item 1’s Marlin wiring was only verified mechanically today (checklist smoke test, not an MMLU run); no accuracy number exists yet for shadow execution through TierManager-routed Marlin experts specifically. That is the one quality-validation gap this report still has open on the wiring side. Full data: LOGBOOK.md, 2026-08-12 “full 570-question single-shot MMLU run, TierManager wired” entry.

- Exercise path 1 (_ShadowExpertINT4) under real offload for parity with paths 2/3. Update (2026-08-12, Sprint 4 sub-goal 6): done — see §7’s updated Path 1 bullet for the full result, including a real bug found and fixed (offloaded weights were never pinned to GPU before quantizing). Mechanics/correctness only, same caveat as paths 2/3 had at this stage: no MMLU quality number exists yet for path 1 under offload, and this offload configuration (cpu_offload_gb=28 on an A100 80GB, ~62% of the model offloaded) is not claimed to be production-viable.

- Establish a confidence interval via repeated full runs rather than a single overnight pass.

- New (2026-08-12): quantify and, if worthwhile, reduce the latency cost of shadow execution itself. §6.1 found per-slice wall time strongly tracks activation count (r=0.95) — each activation is an extra forward pass through the INT4 verification expert. The project’s <2% target has only ever been a quality budget; this is a first measurement of the performance side, not yet bounded by any stated target or optimized against.

- New (2026-08-12): the fresh-process-per-slice orchestration (§2.6) was a WSL2-specific workaround for an undiagnosed stall and is confirmed unnecessary on real Linux (§2.6 update) — a single process completed all 570 questions cleanly. On platforms without that constraint, single-process evaluation is simpler and ~4× faster wall-clock (9.5 min vs. ~38-40 min for the same result) purely from avoiding 18× redundant model loads.

## Appendix: Scripts and Artifacts

- Crash isolation: scripts/isolate_awq_shadow_call_crash.py, scripts/isolate_awq_offload_variables.py, scripts/isolate_marlin_offload_variables.py

- Pinning verification: scripts/verify_marlin_pinned_proxy.py, scripts/verify_shadow_pool_pinning_e2e.py, scripts/verify_awq_manual_shadow_expert.py, scripts/verify_marlin_shadow_expert.py

- Offload-state mapping: scripts/map_offload_state.py

- MMLU harness: scripts/eval_mmlu_gcsg.py, scripts/run_mmlu_in_slices.sh, scripts/measure_mmlu_prompt_lengths.py, scripts/probe_kv_blocks.py

- Results: mmlu_final_report.md, mmlu_results_overnight_20260811.jsonl

- Full investigation trail: LOGBOOK.md, 2026-08-09 through 2026-08-11 entries

- Issues: #10, #16